**Accompany Development Schedule  
15 - 28 May**

|  |  |  |
| --- | --- | --- |
| **Date** | **Tasks** | **Allocated Time** |
| Sun 14 May | 1. Create GitHub repository 2. Create base application 3. Setup Development Environment 4. Research on Technologies that will be used. (Tutorials, Documentation etc) | 2 Hours |
| Mon 15 May | 1. Work on the HTML pages for the project. Create Home Page and Style it | 2 Hours |
| Tues 16 May | 1. Create the About Page 2. Create Contact Us page | 4 Hours |
| Wed 17 May | 1. Create Products and Services Page 2. Create Blog Page | 4 Hours |
| Thurs 18 May | 1. Functionality for mailing on the Contact Us Page | 2 Hours |
| Fri 19 May |  | |
| Sat 20 May | 1. Functionality for mailing on the Contact Us Page | 2 Hours |
| Sun 21 May |  | |
| Mon 22 May | 1. Catch up on any tasks incomplete from previous week | 2 Hours |
| Tues 23 May | 1. Catch up on any tasks incomplete from previous week | 2 Hours |
| Wed 24 May | 1. Demo to Ma’am the project prototype | 30 min |
| Thurs 25 May |  | |
| Fri 26 May | 1. Incorporate changes Ma’am may have indicated | 2 Hours |
| Sat 27 May | 1. Incorporate changes Ma’am may have indicated | 2 Hours |
| Sun 28 May | 1. Draw up Review Report with all findings and time logs for the first phase. | 3 Hours |
|  |  |  |